GESTÃO DE PROJETOS DE Inovação Na administração pública e estudo de caso da Secretaria DE FAZENDA do Estado de São Paulo
Autor: Francisco Matelli Matulovic (bolsista CNPq)
Orientador: Prof. Dr. Abraham Sin Oih Yu

---
INTRODUÇÃO
- Importância da inovação no setor público
- Justificativa
  - carência na literatura
- Objetivos do estudo
  - Identificar o processo de gestão de projetos de inovação no setor púb.
- Objeto
  - Metodologias de gestão de projeto de inovação no setor público
- Metodologia
  - Revisão da literatura e estudo de caso
- Caso escolhido
  - Desenvolvimento do projeto de inovação Nota Fiscal Paulista pela Secretaria Estadual de Fazenda do Estado de São Paulo, no anos de 2007 e 2008
- Pergunta da pesquisa
  - Como foi o processo de desenvolvimento do projeto de inovação NFP pela SEFAZ-SP?

---
PERGUNTAS
- Quais foram as principais abordagens metodológicas empregadas para a gestão do projeto NFP?
- Como foi a composição inicial dos times e o processo de desenvolvimento do sistema e software?
- Como o estudo de caso está relacionado com a literatura de (1) inovação em serviços, (2) avanços tecnológicas na administração tributária e (3) metodologias de gestão de projetos de inovação no setor público?

---
TÓPICOS SUGERIDOS
- REVISÃO DA LITERATURA
  - Inovação no setor e serviço público
  - Inovação na administração tributária
  - Metodologias de gestão de projeto de inovação no setor público
- ESTUDO DE CASO DA SECRETARIA DE FAZENDA DO ESTADO DE SÃO PAULO
  - O processo de desenvolvimento do sistema NFP

---
TEMÁTICAS LITERAIS ATUAIS
Abordagens mais recentes utilizadas na literatura para o estudo da inovação no setor público
- Processo
  - Top-down
  - Fen. emer.
Contexto
- Estilo local de trabalho
- Pré-cond.
  - Impacto
  - Rep.
Pequenas decisões
Liderança

---
ESTUDO DE CASO
- Contexto
- Entrevistas
- Conclusões
  - Existem metodologias adequadas para a acelerar projetos de inovação no setor público, o sucesso da técnica de “improvisação” para isso.

---
CONTEÚDO RECENTE
LITERATURA
- TOPICO 3 - Jazz as a Process of Organizational Innovation (Bastien & Hostager, 1988)
- TOPICO 2 – Tax structures in developing countries: Many puzzles and a possible explanation (Evasão por meio de cash) (GORDON; LI, 2009)
  CASO
- Gestão do projeto do software
  - Viés da escalada de comprometimento
    - Contextual effects on escalation processes in public sector decision making (DAVIS; BOBKO, 1986)
    - Trade-off ignorado
      - Velocidade/facilidade para desenvolver vs. Desempenho do sistema
    - Consequências
      - Infra-estrutura de TI com data center próprio, com consultorias da MS e IBM

---
ETAPAS DO PROJETO
- Estudo de caso
  - 100%
- Revisão da literatura
  - 60%
- Redação
  - 40%
- Cronograma
  - 75%
- Revisão

---
CRONOGRAMA DA REDAÇÃO
- 21/dez
  - Versão 1 (est. 90 pag.)
    - Aprofundamento na literatura, avançando nas leituras e escrita da seção de revisão da literatura e caso principalmente
- 25/jan
  - Versão 2 (est. 120 pag.)
    - Aprofundamento na seção de metodologia, com descrição metodológica detalhada, com roteiro de entrevista e procedimentos adotados
- 29/fev
  - Versão 3 (est. 150 pag.)
    - Finalização das análises pela óptica da literatura adotada
    - Revisão final
Atualmente – 42 pag, desempenho 30 pag mês.

---
CRONOGRAMA ACADÊMICO
- 21 março
  - Defesa
- 20 abril
  - Correções sugeridas pela banca
- 20 maio
  - Submissão da versão final
- 20 junho
  - Versão impressa, de capa dura, confeccionada conforme manual

---
LEITURAS TEMÁTICAS
Inovação no setor e serviço público
Inovação na administração tributária
Metodologias de gestão de projetos de inovação
- BEKKERS, 2007
- BRANDÃO, 2013
- FUGLSANG, 2010
- HARTLEY, 2005
- KOCH, 2006
- LEE, 2012
- MOORE, 2008
- PINCUS, 1974
- ALI, 2005
- BIRD, 2008
- DARONO, 2015
- GORDON, 2009
- SLEMROD, 1989
- PLUMLEY, 2005
- EISENHDT, 1995
- LOCH, 2008
- MOORMAN, 1998
- LINDBLOM, 1959
- LEYBOURNE, 2009
+ LEITURAS METODOLÓGICAS

---
REFERENCIAS
- Bekkers, V. (2007). Modernization, public innovation and information and communication technologies: The emperor’s new clothes? Information Polity, 12(3), 103–107.
- Brandão, S. M., & Bruno-Faria, M. de F. (2013). Inovação no setor público: análise da produção científica em periódicos nacionais e internacionais da área de administração. Rev. Adm. Pública, 47(1), 227–248.
- Fuglsang, L. (2010). Bricolage and invisible innovation in public service innovation. Journal of Innovation Economics & Management, 5(1), 67–87.
- Hartley, J. (2005). Innovation in governance and public services: Past and present. Public money and management, 25(1), 27–34.
- Koch, P., Cunningham, P., Schwabsky, N., & Hauknes, J. (2006). Innovation in the Public Sector: Summary and policy recommendations.
- Lee, S. M., Hwang, T., & Choi, D. (2012). Open innovation in the public sector of leading countries. Management Decision, 50(1), 147–162.
- Moore, M., & Hartley, J. (2008). Innovations in governance. Public Management Review, 10(1), 3–20. http://doi.org/10.1080/14719030701763161
- Pincus, J. (1974). Incentives for innovation in the public schools. Review of Educational Research, 113–144.

---
REFERENCIAS
- Ali, M., Shifa, A. B., Shimeles, A., & Woldeyes, F. (2015). Information technology and fiscal capacity in a developing country: evidence from Ethiopia. Recuperado de https://www.aeaweb.org/aea/2015conference/program/retrieve.php?pdfid=966
- Bird, R. M., & Zolt, E. M. (2008). Technology and Taxation in Developing Countries: From Hand to Mouse. National Tax Journal, 791–821.
- Darono, A., & Irawati, D. (2015). Service innovation in the complex environment of tax administration: the Indonesian public sector perspective. International Journal of Innovation and Regional Development, 6(1), 102–123.
- Gordon, R., & Li, W. (2009). Tax structures in developing countries: Many puzzles and a possible explanation. Journal of Public Economics, 93(7-8), 855–866. http://doi.org/10.1016/j.jpubeco.2009.04.001
- Plumley, A. H., & Steuerle, C. E. (2004). Ultimate objectives for the IRS: balancing revenue and service. The Crisis in Tax Administration, 311–346.
- Slemrod, J. (1989). Optimal taxation and optimal tax systems. National Bureau of Economic Research. Recuperado de http://www.nber.org/papers/w3038

---
REFERENCIAS
- Kathleen, E. (1995). Accelerating Adaptative Process: Product Innovation in the Global Computer Industry. Administrative Science Quarterly, 84–110.
- Leybourne, S. A. (2009). Improvisation and agile project management: a comparative consideration. International Journal of Managing Projects in Business, 2(4), 519–535. http://doi.org/10.1108/17538370910991124
- Lindblom, C. E. (1959). The science of“ muddling through”. Public administration review, 79–88.
- Loch, C. H., Solt, M. E., & Bailey, E. M. (2008). Diagnosing unforeseeable uncertainty in a new venture*. Journal of Product Innovation Management, 25(1), 28–46.
- Moorman, C., & Miner, A. S. (1998). The convergence of planning and execution: improvisation in new product development. Journal of Marketing, 62(3), 1–20.

---
REFERENCIAS EXTRA
- Abrucio, F. L. (1998). Os avanços e os dilemas do modelo pós-burocrático: a reforma da administração pública à luz da experiência internacional recente. Reforma do Estado e administração pública gerencial, 7, 173–200.
- Agrell, P. J., Bogetoft, P., & Tind, J. (2002). Incentive plans for productive efficiency, innovation and learning. International Journal of Production Economics, 78(1), 1–11.
- Ajaz, T., & Ahmad, E. (2010). The Effect of Corruption and Governance on Tax Revenues. The Pakistan Development Review, 405–417.
- Albuquerque, E. da M., & Cassiolato, J. E. (2002). As especificidades do sistema de inovação do setor saúde. Revista de Economia Política, 22(4), 88.
- Albury, D. (2005). Fostering innovation in public services. Public money and management, 25(1), 51–56.
- Ali, M., Shifa, A. B., Shimeles, A., & Woldeyes, F. (2015). Information technology and fiscal capacity in a developing country: evidence from Ethiopia. Recuperado de https://www.aeaweb.org/aea/2015conference/program/retrieve.php?pdfid=966
- Altschuler, A. (1997). Public innovation and political incentives. Occasional paper, 1–97.
- Antunes, R. L. (2008). Adeus ao trabalho?: ensaio sobre as metamorfoses e a centralidade do mundo do trabalho. In Adeus ao trabalho?: ensaio sobre as metamorfoses e a centralidade do mundo do trabalho. Cortez.
- Arshad, D., Bakar, L. J. A., Ahmad, H., & Hassand, S. ([s.d.]). UNRAVELING THE LINK BETWEEN ENVIRONMENTAL FACTORS AND ORGANIZATIONAL IMPROVISATION.
- Aschhoff, B., & Sofka, W. (2009). Innovation on demand—Can public procurement drive market success of innovations? Research policy, 38(8), 1235–1247.
- Audretsch, D. B. (2004). Sustaining innovation and growth: Public policy support for entrepreneurship. Industry and Innovation, 11(3), 167–191.
- Bahl, R. W., & Bird, R. M. (2008). Tax policy in developing countries: Looking back—and forward. National Tax Journal, 279–301.
- Barañano, A. M. (2009). Gestão da inovação tecnológica: estudo de cinco PMEs portuguesas. Revista Brasileira de Inovação, 4(1 jan/jun), 57–96.
- Barnwal, P. (2014). Curbing Leakage in Public Programs with Biometric Identification Systems: Evidence from India’s Fuel Subsidies. Manuscript. I.
- Bason, C. (2010). Leading public sector innovation: Co-creating for a better society. Policy Press.
- Bastien, D. T., & Hostager, T. J. (1988). Jazz as a Process of Organizational Innovation. Communication Research, 15(5), 582–602. http://doi.org/10.1177/009365088015005005
- Bechky, B. A. (2003). Sharing meaning across occupational communities: The transformation of understanding on a production floor. Organization science, 14(3), 312–330.
- Bekkers, V. (2003). E-government and the emergence of virtual organizations in the public sector. Information Polity: an international journal on the development, adoption, use and effects of information technology. Recuperado de http://repub.eur.nl/pub/1864/
- Bekkers, V. (2007). Modernization, public innovation and information and communication technologies: The emperor’s new clothes? Information Polity, 12(3), 103–107.
- Bekkers, V., Edelenbos, J., & Steijn, B. (2011). Innovation in the public sector. Palgrave Macmillan New York.
- Bekkers, V. J., Van Duivenboden, H., & Thaens, M. (2006a). Information and Communication Technology and Public Innovation: Assessing the ICT-driven modernization of public administration (Vol. 12). IOS Press.
- Bekkers, V. J., Van Duivenboden, H., & Thaens, M. (2006b). Information and Communication Technology and Public Innovation: Assessing the ICT-driven modernization of public administration (Vol. 12). IOS Press.
- Bekkers, V., Van Duivenboden, H., & Thaens, M. (2006). Public innovation and information and communication technology: relevant background and concepts. Amsterdam, Netherlands: IOS Press.
- Benevides, M. V. (1976). O governo Kubitschek: desenvolvimento econômico e estabilidade política, 1956-1961. Paz e Terra.
- Berry, F. S. (1994). Innovation in public management: The adoption of strategic planning. Public administration review, 322–330.
- Berry, M. M. J., & Taggart, J. H. (1994). Managing technology and innovation: a review. R&D Management, 24(4), 341–353. http://doi.org/10.1111/j.1467-9310.1994.tb00889.x
- Besfamille, M. (2011). The economics of tax evasion.
- Besfamille, M., & Olmos, P. (2010). Inspectors or Google Earth? Optimal fiscal policies under uncertain detection of evaders.
- Bird, R. M. (2008). Tax challenges facing developing countries. Institute for International Business Working Paper, (9).
- Bird, R. M. (2009). Tax system change and the impact of tax research. Rotman School of Management Working Paper, (1500018).
- Bird, R. M., & de Jantscher, M. C. (1992). Improving tax administration in developing countries (Vol. 19). International Monetary Fund Washington, DC.
- Bird, R. M., & Zolt, E. M. (2008). Technology and Taxation in Developing Countries: From Hand to Mouse. National Tax Journal, 791–821.
- BOBKO, P. (1986). MARK A. DAVIS. Organizational behavior and human decision processes, 37, 121–138.
- Borins, S. (2000). What border? Public management innovation in the United States and Canada. Journal of Policy Analysis and Management, 19(1), 46–74.
- Borins, S. (2001). Encouraging innovation in the public sector. Journal of intellectual capital, 2(3), 310–319.
- Borins, S. (2002). Leadership and innovation in the public sector. Leadership & Organization Development Journal, 23(8), 467–476.
- Bose, K. S., & Sarma, R. H. (1975a). Delineation of the intimate details of the backbone conformation of pyridine nucleotide coenzymes in aqueous solution. Biochemical and Biophysical Research Communications, 66(4), 1173–1179.
- Bose, K. S., & Sarma, R. H. (1975b). Delineation of the intimate details of the backbone conformation of pyridine nucleotide coenzymes in aqueous solution. Biochemical and Biophysical Research Communications, 66(4), 1173–1179.
- Bose, K. S., & Sarma, R. H. (1975c). Delineation of the intimate details of the backbone conformation of pyridine nucleotide coenzymes in aqueous solution. Biochemical and Biophysical Research Communications, 66(4), 1173–1179.
- Bouzada, M. A. C., & Barbosa, J. G. P. (2009). A gestão da inovação na Gillette. RAI-Revista de Administração e Inovação, 6(1), 159–174.
- Braczyk, H.-J., Cooke, P. N., & Heidenreich, M. (1998). Regional innovation systems: the role of governances in a globalized world. Psychology Press.
- BRANDÃO, S., & BRUNO-FARIA, M. (2013). Inovação no setor público: análise da produção científica em periódicos nacionais e internacionais da área de administração. Revista de Administração Pública, 47(1), 227–248.
- Brown, K., & Osborne, S. P. (2012). Managing change and innovation in public service organizations. Routledge.
- Brown, S. L., & Eisenhardt, K. M. (1995). Product development: Past research, present findings, and future directions. Academy of management review, 20(2), 343–378.
- Brown, S. L., & Eisenhardt, K. M. (1997). The art of continuous change: Linking complexity theory and time-paced evolution in relentlessly shifting organizations. Administrative science quarterly, 1–34.
- Caccia-Bava, A. (1999). Solidariedade, sociabilidade e ética política: temas clássicos ou contemporâneos. Sociabilidade: espaço e sociedade. São Paulo: Grupo Editores.
- Cagnazzo, L., Taticchi, P., & Botarelli, M. (2009). A literature review on innovation management tools. Revista de Administração da UFSM, 1(3). Recuperado de http://cascavel.cpd.ufsm.br/revistas/ojs-2.2.2/index.php/reaufsm/article/viewArticle/620
- Caiden, N., & Wildavsky, A. B. (1980). Planning and budgeting in poor countries. Transaction Publishers.
- Carbone, P. P. (2000). Cultura organizacional do setor público brasileiro: desenvolvendo uma metodologia de gerenciamento da cultura. Revista de Administração Pública, 34(2), 133–144.
- Casaburi, L. (2013). Essays in Development Economics and Political Economy.
- Casaburi, L., & Troiano, U. (2015). Ghost-house busters: The electoral response to a large anti tax evasion program. National Bureau of Economic Research.
- Caxeado, A. C. M., Marques, K. S., Porto, M. V. L., Soares, P. C., & Tizzoni, J. S. (2015). Choque de gestão: análise do conhecimento dos profissionais envolvidos com o programa “viva vida”. Rev. méd. Minas Gerais, 25(1).
- Center for History and New Media. ([s.d.]). Zotero Quick Start Guide. Recuperado de http://zotero.org/support/quick_start_guide
- Chatama, Y. J. (2013). The impact of ICT on Taxation: the case of Large Taxpayer Department of Tanzania Revenue Authority. Developing Country Studies, 3(2), 91–100.

---
REFERENCIAS EXTRA
- Christensen, C. M., Grossman, J. H., & Hwang, J. (2009). The innovator’s prescription. A disruptive Solution for.
- Cole, B. M. (2015). Conditional Affiliation Industries: Accounting for the Stability of Portfolio Relations Among Specialized Project-Based Firms (PBFs). Long Range Planning.
- Considine, M., Lewis, J., Alex, D., Macmillan, U. P., & Keast, R. R. (2009). Networks, innovation and public policy: Politicians, bureaucrats and the pathways to change inside government.
- Cooke, P. (2001). Regional innovation systems, clusters, and the knowledge economy. Industrial and corporate change, 10(4), 945–974.
- Cooke, P., & Memedovic, O. (2003). Strategies for regional innovation systems: learning transfer and applications. United Nations Industrial Development Organization Vienna.
- Cummings, J. N. (2004). Work groups, structural diversity, and knowledge sharing in a global organization. Management science, 50(3), 352–364.
- Curi, M. A., Nogueira, L. R. T., Pereira, J. R., & Nuintin, A. A. ([s.d.]). PUBLIC FINANCE MANAGEMENT: An Analysis of Zero deficit in Minas Gerais.
- Dacorso, A. L. R., & Freitas, R. K. V. de. (2014). Inovação aberta na gestão pública: análise do plano de ação brasileiro para a Open Government Partnership.
- Damanpour, F., & Schneider, M. (2009). Characteristics of innovation and innovation adoption in public organizations: Assessing the role of managers. Journal of public administration research and theory, 19(3), 495–522.
- Darono, A., & Irawati, D. (2015). Service innovation in the complex environment of tax administration: the Indonesian public sector perspective. International Journal of Innovation and Regional Development, 6(1), 102–123.
- Davis, M. A., & Bobko, P. (1986). Contextual effects on escalation processes in public sector decision making. Organizational Behavior and Human Decision Processes, 37(1), 121–138.
- Dean, S. (2011). Neither Rules Nor Standards. notre dame law review, 87(2), 537.
- del Brío, J. Á., & Junquera, B. (2003). A review of the literature on environmental innovation management in SMEs: implications for public policies. Technovation, 23(12), 939–948.
- De Menezes, U. G., Kneipp, J. M., Barbieri, L. A., & Gomes, C. M. (2012). MANAGEMENT INNOVATION FOR SUSTAINABLE DEVELOPMENT: BEHAVIOR AND REFLECTIONS ON THE CHEMICAL INDUSTRY. Review of Administration and Innovation - RAI, 8(4). http://doi.org/10.5773/rai.v8i4.660
- Dill, D. D., & Van Vught, F. A. (2010). National Innovation and the Academic Research Enterprise: Public Policy in Global Perspective. ERIC.
- Downs, G. W. (1976). Bureaucracy, innovation, and public policy. Lexington Books Lexington, Massachusetts.
- Edler, J., & Georghiou, L. (2007). Public procurement and innovation—Resurrecting the demand side. Research policy, 36(7), 949–963.
- Edler, J., Ruhland, S., Hafner, S., Rigby, J., Georghiou, L., Hommen, L., … Papadakou, M. (2005). Innovation and Public Procurement–Review of Issues at Stake. ISI Fraunhofer Institute Systems and Innovation Research, Karlsruhe.
- Edquist, C. (2001). Innovation policy–a systemic approach. The Globalizing Learning Economy. Oxford University Press, Oxford, 219–237.
- Edquist, C. (2010). Systems of innovation perspectives and challenges. African Journal of Science, Technology, Innovation and Development, 2(3), 14–45.
- Edquist, C., & Hommen, L. (2000a). Public technology procurement and innovation (Vol. 16). Springer Science & Business Media.
- Edquist, C., & Hommen, L. (2000b). Public technology procurement and innovation theory. In Public technology procurement and innovation (p. 5–70). Springer.
- Eisenhardt, K. M., & Martin, J. A. (2000a). Dynamic capabilities: what are they?
- Eisenhardt, K. M., & Martin, J. A. (2000b). Dynamic capabilities: what are they?
- Eisenhardt, K. M., & Martin, J. A. (2000c). Dynamic capabilities: what are they?
- Eling, K., Langerak, F., & Griffin, A. (2015). The Performance Effects of Combining Rationality and Intuition in Making Early New Product Idea Evaluation Decisions: Rationality and Intuition in IDEA Evaluation Decisions. Creativity and Innovation Management, 24(3), 464–477. http://doi.org/10.1111/caim.12128
- Emmendoerfer, M., & Valadares, J. L. (2014). Análise do fenômeno do empreendedorismo público em um estado membro do Brasil. Tourism & Management Studies, 10(ESPECIAL), 43–48.
- Faerman, S. R., McCaffrey, D. P., & Slyke, D. M. V. (2001). Understanding interorganizational cooperation: Public-private collaboration in regulating financial market innovation. Organization Science, 12(3), 372–388.
- Filho, R. M. J. ([s.d.]). Qualidade e Controle na Administração Pública: Foco nos Instrumentos Legais e Controle Cidadão.
- Fischer, T. (1991). Poder local um tema de análise. Anais: Encontros Nacionais da ANPUR, 4.
- Fischer, T., & Teixeira, A. (1993). Poder local: governo e cidadania. Editora da Fundação Getúlio Vargas.
- Fräki, J. E. (1976). Human skin proteases. Separation and characterization of two acid proteases resembling cathepsin B1 and cathepsin D and of an inhibitor of cathepsin B1. Archives for Dermatological Research. Archiv Für Dermatologische Forschung, 255(3), 317–330.
- Freeman, C., & Soete, L. (1997). The economics of industrial innovation (3rd ed). Cambridge, Mass: MIT Press.
- Frezatti, F., Bido, D. D. S., Cruz, A. P. C. D., & Machado, M. J. D. C. (2014). O PAPEL DO BALANCED SCORECARD NA GESTÃO DA INOVAÇÃO. Revista de Administração de Empresas, 54(4), 381–392. http://doi.org/10.1590/S0034-759020140404
- Fritsch, M., & Schwirten, C. (1999). Enterprise-university co-operation and the role of public research institutions in regional innovation systems. Industry and innovation, 6(1), 69–83.
- Fuglsang, L. (2008). Capturing the benefits of open innovation in public innovation: A case study. International Journal of Services Technology and Management, 9(3-4), 234–248.
- Fuglsang, L. (2010). Bricolage and invisible innovation in public service innovation. Journal of Innovation Economics & Management, 5(1), 67–87.
- Fuglsang, L., & Sørensen, F. (2011). The balance between bricolage and innovation: Management dilemmas in sustainable public innovation. The service industries journal, 31(4), 581–595.
- Gann, D. M. (2005). H. Chesbrough, Open Innovation: The New Imperative For Creating And Profiting From Technology, Harvard Business School Press, 2003 (272 pp., $35.00, ISBN: 1-57851-837-7). North-Holland.
- Gao, P., Song, Y., & Jianing, M. I. (2015). Organizational Improvisation and Product Innovation Performance: A Meta-analysis.
- Google Acadêmico. ([s.d.]-a). Recuperado 28 de outubro de 2015, de https://scholar.google.com.br/
- Google Acadêmico. ([s.d.]-b). Recuperado 28 de outubro de 2015, de https://scholar.google.com.br/
- Gordon, R., & Li, W. (2009). Tax structures in developing countries: Many puzzles and a possible explanation. Journal of Public Economics, 93(7-8), 855–866. http://doi.org/10.1016/j.jpubeco.2009.04.001
- Greenhalgh, T., Robert, G., Macfarlane, F., Bate, P., & Kyriakidou, O. (2004). Diffusion of Innovations in Service Organizations: Systematic Review and Recommendations. The Milbank Quarterly, 82(4), 581–629. http://doi.org/10.1111/j.0887-378X.2004.00325.x
- Grinberg, I. (2013a). Taxing Capital Income in Emerging Countries: Will FATCA Open the Door? World Tax Journal, 5, 325–367.
- Grinberg, I. (2013b). Will FATCA Open the Door to Taxing Capital Income in Emerging Countries?
- Guimarães, E. H. R., Bastos, E. G., e Vasconcelos, M. C. R. L., & Andalécio, A. M. L. ([s.d.]). OUTSOURCING AND INNOVATION IN THE PUBLIC SECTOR IN BRAZIL: A case study in UFMG.
- Hansen, M. T. (1999). The search-transfer problem: The role of weak ties in sharing knowledge across organization subunits. Administrative science quarterly, 44(1), 82–111.
- Hansen, M. T. (2002). Knowledge networks: Explaining effective knowledge sharing in multiunit companies. Organization science, 13(3), 232–248.
- Hartley, J. (2005). Innovation in governance and public services: Past and present. Public money and management, 25(1), 27–34.
- Hartley, J. (2006). Creative industries and innovation in China. International Journal of Cultural Studies, 9(3), 259–262. http://doi.org/10.1177/1367877906066870
- Hartley, J., Sørensen, E., & Torfing, J. (2013). Collaborative innovation: A viable alternative to market competition and organizational entrepreneurship. Public Administration Review, 73(6), 821–830.
- Hasseldine, J. (2011). 10 The administration of tax systems. The Elgar Guide to Tax Systems, 360.
- Hauser, J., & Katz, G. (1998). Metrics: you are what you measure! European Management Journal, 16(5), 517–528. http://doi.org/10.1016/S0263-2373(98)00029-2
- Heller, W. W. (1975). Fiscal policies for underdeveloped countries. Readings on Taxation in Developing Countries. Cambridge, MA: Harvard University Press, Inc.
- Hoegl, M., & Gemuenden, H. G. (2001). Teamwork quality and the success of innovative projects: A theoretical concept and empirical evidence. Organization science, 12(4), 435–449.
- Horwitch, M. (Org.). (1986). Technology in the modern corporation: a strategic perspective. New York: Pergamon Press.
- Hyytinen, A., & Toivanen, O. (2005). Do financial constraints hold back innovation and growth?: Evidence on the role of public policy. Research Policy, 34(9), 1385–1403.
- Ianni, O. (1971). Estado e planejamento econômico no Brasil (1930-1970). RAE-Revista de Administração de Empresas, 13(1), 92–93.
- Ianni, O. (1992a). A idéia de Brasil moderno. Editora Brasiliense.
- Ianni, O. (1992b). A idéia de Brasil moderno (1. ed). São Paulo, SP: Editora Brasiliense.
- Ibrahim, I. B. (2013). Electronic filing of personal income tax returns in Malaysia: determinants and compliance costs.
- Ibrahim, I., & Pope, J. (2011a). The viability of a pre-filled income tax return system for Malaysia.
- Ibrahim, I., & Pope, J. (2011b). The viability of a pre-filled income tax return system for Malaysia.
- Industrial Systems and Techno-economics Research Group, Industrial Technology Faculty, Institut Teknologi Bandung, Indonesia, Govindaraju, R., Bramagara, A., Industrial Systems and Techno-economics Research Group, Industrial Technology Faculty, Institut Teknologi Bandung, Indonesia, Gondodiwiryo, L., Industrial Systems and Techno-economics Research Group, Industrial Technology Faculty, Institut Teknologi Bandung, Indonesia, … Industrial Systems and Techno-economics Research Group, Industrial Technology Faculty, Institut Teknologi Bandung, Indonesia. (2015). Requirement Volatility, Standardization and Knowledge Integration in Software Projects: An Empirical Analysis on Outsourced IS Development Projects. Journal of ICT Research and Applications, 9(1), 68–87. http://doi.org/10.5614/itbj.ict.res.appl.2015.9.1.4
- Jain, T. (2008). Impact of Developmental Aspirations on Taxation of Intellectual Property: An Appraisal. Available at SSRN 1259667.
- James, S. (2009). A Handbook for Tax Simplification. A HANDBOOK FOR TAX SIMPLIFICATION, International Finance Corporation.

---
REFERENCIAS EXTRA
- Junior, J. B., da Silva, C. A., & da Silva, D. E. P. (2014). Auditoria da gestão da inovação no setor bancário: o caso do Banese. Navus-Revista de Gestão e Tecnologia, 5(1), 06.
- Júnior, P. R., Guimarães, T., & Bilhim, J. ([s.d.]). Inovação no setor público. REVISTA PORTUGUESA E BRASILEIRA DE GESTÃO.
- Kang, J., & Jingming, B. (2002). Overcoming Difficulties in Public Finance at County & Township Level and Innovation in Fiscal System [J]. Economic Research Journal, 2, 000.
- Kariuki, E. J. N. (2013). Performance measurement in African semi-autonomous revenue authorities: The case of Kenya, South Africa and Tanzania. How can performance measures in African semi-autonomous revenue authorities (ARAs) be strategic, efficient and effective? University of Bradford.
- Katila, R., & Ahuja, G. (2002). Something old, something new: A longitudinal study of search behavior and new product introduction. Academy of management journal, 45(6), 1183–1194.
- Kiel, L. D. (1994). Managing chaos and complexity in government: A new paradigm for managing change, innovation, and organizational renewal. Jossey-Bass.
- Kitua, M. S. (2015a). External Factors Affecting Management of NGOs in Somalia: A Case of Somali Aid Foundation (SAF). United States International University-Africa.
- Kitua, M. S. (2015b). External Factors Affecting Management of NGOs in Somalia: A Case of Somali Aid Foundation (SAF). United States International University-Africa.
- Klering, L. R., & ANDRADE, J. A. de. (2006). Inovação na gestão pública: compreensão do conceito a partir da teoria e da prática. JACOBI, Pedro R.; PINHO, José AG Inovação no campo da gestão pública local: novos desafios, novos patamares. Rio de Janeiro: FGV Editora, 77–97.
- Kliksberg, B. (1992). Como transformar o Estado para além de mitos e dogmas (Vol. 1). Fundação Escola Nacional de Administração Pública, ENAP.
- Koch, P., Cunningham, P., Schwabsky, N., & Hauknes, J. (2006). Innovation in the Public Sector: Summary and policy recommendations.
- Koch, P., & Hauknes, J. (2005). On innovation in the public sector. Citeseer.
- Korteland, E., & Bekkers, V. (2008). The diffusion of electronic service delivery innovations in dutch E-policing: The case of digital warning systems. Public Management Review, 10(1), 71–88. http://doi.org/10.1080/14719030701763195
- Krishnan, V., & Ulrich, K. T. (2001). Product development decisions: A review of the literature. Management science, 47(1), 1–21.
- Lee, S. M., Hwang, T., & Choi, D. (2012). Open innovation in the public sector of leading countries. Management Decision, 50(1), 147–162.
- Lepak, D. P., Smith, K. G., & Taylor, M. S. (2007). Value creation and value capture: a multilevel perspective. Academy of management review, 32(1), 180–194.
- Levi-Strauss, C. (1966). The savage mind. University of Chicago Press.
- Lewicki, R. J., McAllister, D. J., & Bies, R. J. (1998). Trust and distrust: New relationships and realities. Academy of management Review, 23(3), 438–458.
- Libbey, M. G. (1994). Reengineering public innovation. Public Productivity & Management Review, 163–175.
- Lindblom, C. E. (1959). The science of“ muddling through”. Public administration review, 79–88.
- Lips, M., Taylor, J. A., & Organ, J. (2006). Identity management as public innovation: looking beyond ID cards and authentication systems. IOS Press: Amsterdam, The Netherlands.
- LUBECK, R. M., WITTMANN, M. L., RICHTER, A. S., & SCHENDLER, S. G. ([s.d.]). PERCEPÇÃO DE INOVAÇÃO NO TRANSPORTE PÚBLICO.
- Machado, F. ([s.d.]). Gestão documental no Município de Santarém uma mudança em tempos de mudança.
- Makar, A. B., McMartin, K. E., Palese, M., & Tephly, T. R. (1975a). Formate assay in body fluids: application in methanol poisoning. Biochemical Medicine, 13(2), 117–126.
- Makar, A. B., McMartin, K. E., Palese, M., & Tephly, T. R. (1975b). Formate assay in body fluids: application in methanol poisoning. Biochemical Medicine, 13(2), 117–126.
- Mani, S. (1999). Public Innovation Policies and Developing Countries in a Phase of Economic Liberalisation. United Nations University, Institute for New Technologies.
- ManualTesesdez2008(1).pdf. ([s.d.]).
- Marek, K., & Kujawska, A. (1975). Evolution of functional respiratory disorders in different types of pneumoconiosis. Bulletin De Physio-Pathologie Respiratoire, 11(4), 597–610.
- Marniemi, J., & Parkki, M. G. (1975a). Radiochemical assay of glutathione S-epoxide transferase and its enhancement by phenobarbital in rat liver in vivo. Biochemical Pharmacology, 24(17), 1569–1572.
- Marniemi, J., & Parkki, M. G. (1975b). Radiochemical assay of glutathione S-epoxide transferase and its enhancement by phenobarbital in rat liver in vivo. Biochemical Pharmacology, 24(17), 1569–1572.
- Martinez-Vazquez, J., & Bird, R. M. (2011). Value Added Tax: Onward and Upward? The Elgar Guide to Tax Systems: Critical Views on Contemporary Theory, Policy and Administration, 218–273.
- Martin, S., & Scott, J. T. (2000). The nature of innovation market failure and the design of public support for private innovation. Research policy, 29(4), 437–447.
- Matulovic, F. M., Yu, A. S. O., Paschoal, B. V. L., & Nascimento, P. T. (2015a). Project management with high complexity and uncertainty in a government organization: A case study of the Sao Paulo Tax Invoice system development (p. 1706–1713). IEEE. http://doi.org/10.1109/PICMET.2015.7273149
- Matulovic, F. M., Yu, A. S., Paschoal, B. V., & Nascimento, P. T. (2015b). Project management with high complexity and uncertainty in a government organization: A case study of the Sao Paulo Tax Invoice system development. In Management of Engineering and Technology (PICMET), 2015 Portland International Conference on (p. 1706–1713). IEEE.
- McGrath, R. G. (2001). Exploratory learning, innovative capacity, and managerial oversight. Academy of Management Journal, 44(1), 118–131.
- McMillan, G. S., Narin, F., & Deeds, D. L. (2000). An analysis of the critical role of public science in innovation: the case of biotechnology. Research policy, 29(1), 1–8.
- Mello, N. (1994). Reforma administrativa no Brasil: um debate interminável. Revista de Administração Pública, 28(1), 54–70.
- Metcalfe, L. (1993). Public management: from imitation to innovation. Australian Journal of Public Administration, 52(3), 292–304.
- MINISTÉRIO DA ADMINISTRAÇÃO E REFORMA DO ESTADO. (1995). Plano Diretor da Reforma Administrativa.
- Mohammed, H. K., & Gela, Z. D. (2014). CHALLENGES OF ELECTRONICS TAX REGISTER MACHINE (ETRS) TO BUSINESSES AND ITS IMPACT IN IMPROVING TAX REVENUE. International Journal, 5(3), 2305–1493.
- Moore, M. (2013). Revenue Reform and Statebuilding in Anglophone Africa1. IDS Working Papers, 2013(428), 1–29.
- Moore, M. (2014). Revenue reform and statebuilding in Anglophone Africa. World Development, 60, 99–112.
- Moore, M. ([s.d.]). Improving Governance in the MENA Region through Tax Reform?
- Moore, M. H. (1995). Creating public value: Strategic management in government. Harvard university press.
- Moore, M., & Hartley, J. (2008). Innovations in governance. Public Management Review, 10(1), 3–20. http://doi.org/10.1080/14719030701763161
- Moorman, C., & Miner, A. S. (1998). Organizational improvisation and organizational memory. Academy of management Review, 23(4), 698–723.
- Moroi, K., & Sato, T. (1975). Comparison between procaine and isocarboxazid metabolism in vitro by a liver microsomal amidase-esterase. Biochemical Pharmacology, 24(16), 1517–1521.
- Mota, M., & Nogueira, C. (2012). INTERNALIZATION OF BRAZALIAN IT FIRMS. REVIEWERS/ÉVALUATEURS, 6.
- Motta, F. C. P. (1982). Participação e co-gestão: novas formas de administração (Vol. 13). Brasiliense.
- Motta, P. R. (1972). Administração para o desenvolvimento: a disciplina em busca da relevância. Revista de Administração Pública, 6(3), 39–54.
- MOTTA, P. R., MOTTA, P. R., & CARAVANTES, G. R. (1979). Doutrinas de inovação em administração pública: a questão dos valores. MOTTA, Paulo R.; CARAVANTES, Geraldo R. Planejamento organizacional: dimensões sistêmico-gerenciais. Porto Alegre: DFRH/FGV, 153.
- Mulgan, G., & Albury, D. (2003). Innovation in the public sector. London: Strategy Unit, Cabinet Office.
- Nagano, M., Stefanovitz, J., & Vick, T. (2014). Caracterização de Processos e Desafios de Empresas Industriais Brasileiras na Gestão da Inovação. Review of Business Management, 163–179. http://doi.org/10.7819/rbgn.v16i51.1426
- Naritomi, J. (2013). Consumers as tax auditors. Job market paper, Harvard University.
- Ndiaye, A. S. ([s.d.]-a). Effect of Institutions on Tax Revenue in WAEMU: What Are the Implications for Public Investment Decisions?
- Ndiaye, A. S. ([s.d.]-b). Effect of Institutions on Tax Revenue Performance in Senegal.
- Okoye, P. V., & Ezejiofor, R. (2014). THE IMPACT OF E-TAXATION ON REVENUE GENERATION IN ENUGU, NIGERIA. International Journal, 2(2), 449–458.

---
REFERENCIAS EXTRA
- Osborne, S. P. (2013). Voluntary organizations and innovation in public services. Routledge.
- Pacheco, R. S. (2004). Contratualização de resultados no setor público: a experiência brasileira e o debate internacional. In Congresso Internacional del Clad sobre la Reforma del Estado y de la Administración Pública (Vol. 9).
- Pavitt, K. (1984). Sectoral patterns of technical change: Towards a taxonomy and a theory. Research Policy, 13(6), 343–373. http://doi.org/10.1016/0048-7333(84)90018-0
- Pereira, L. C. B. (1996). Da administração pública burocrática à gerencial. Revista do Serviço Público, 47(1), 1–28.
- Pereira, L. C. B. (1998). Reforma do Estado para a cidadania: a reforma gerencial brasileira na perspectiva internacional. Editora 34.
- Pereira, L. C. B. (2014). Uma reforma gerencial da administração pública no Brasil. Revista do Serviço Público, 49(1), 5–42.
- Pereira, L. C. B. (2015). Da administração pública burocrática à gerencial. Revista do Serviço público, 47(1), 07–40.
- Phills, J. A., Deiglmeier, K., & Miller, D. T. (2008a). Rediscovering social innovation. Stanford Social Innovation Review, 6(4), 34–43.
- Phills, J. A., Deiglmeier, K., & Miller, D. T. (2008b). Rediscovering social innovation. Stanford Social Innovation Review, 6(4), 34–43.
- Pincus, J. (1974). Incentives for innovation in the public schools. Review of Educational Research, 113–144.
- Piracha, M., & Moore, M. (2015). Understanding Low-Level State Capacity.
- Plumley, A. H., & Steuerle, C. E. (2004). Ultimate objectives for the IRS: balancing revenue and service. The Crisis in Tax Administration, 311–346.
- Prichard, W. (2014). Using Local IT Solutions to Improve Local Government Tax Reform.
- Prichard, W. R. (2010). Taxation, Reponsiveness and Accountability in Sub-Saharan Africa. University of Sussex.
- Radian, A. (1980). Resource mobilization in poor countries: Implementing tax policies (Vol. 1). Transaction Publishers.
- Rawas, M. (2013). An empirical examination of the impact of ICT on the functioning of the Lebanese Ministry of Finance.
- Ring, D. (2010). Promise of International Tax Scholarship and Its Implications for Research Design, Theory, and Methodology, The. . Louis ULJ, 55, 307.
- Roberts, N. C. (1992). Roberts: public entrepreneurship and innovation. Review of Policy Research, 11(1), 55–74.
- Roberts, N. C., & Bradley, R. T. (1991). Stakeholder collaboration and innovation: A study of public policy initiation at the state level. The Journal of applied behavioral science, 27(2), 209–227.
- Roberts, N. C., & King, P. J. (1996). Transforming public policy: Dynamics of policy entrepreneurship and innovation. Jossey-Bass Incorporated Pub.
- Rocha, H. M., & Affonso, L. M. F. ([s.d.]-a). Câmara de Políticas de Gestão, Desempenho e Competitividade (CGDC): A Busca da Eficiência na Gestão Pública.
- Rocha, H. M., & Affonso, L. M. F. ([s.d.]-b). POLÍTICAS DE EDUCAÇÃO COMO INSTRUMENTO DE DESENVOLVIMENTO E COMPETITIVIDADE DA NAÇÃO.
- Rosenbrock, R. (1995). [Public health as a social innovation]. Gesundheitswesen (Bundesverband der Arzte des Offentlichen Gesundheitsdienstes (Germany)), 57(3), 140–144.
- Rothwell, R. (1986a). Public innovation policies: some international trends and comparisons. Imperial College of Science and Technology.
- Rothwell, R. (1986b). Public Innovation Policy: To Have or to Have Not? R&D Management, 16(1), 25–36.
- Rothwell, R., & Zegveld, W. (1981). Industrial Innovation and Public Policy: Preparing for the 1980s and the 1990s. Frances Pinter London.
- Saleheen, A. M. (2013). Taxation and Good Governance: The Case of Value-added Tax in Bangladesh. Flinders University of South Australia, School of Social and Policy Studies, Department of Politics and Public Policy.
- Santos_Borges_Pires_Ferreira_2015_Gestao-da-inovacao-e-ampliacao_34951.pdf. ([s.d.]).
- Savino, T., Messeni Petruzzelli, A., & Albino, V. (2015). Search and Recombination Process to Innovate: A Review of the Empirical Evidence and a Research Agenda. International Journal of Management Reviews.
- Schmoldt, A., Benthe, H. F., & Haberland, G. (1975a). Digitoxin metabolism by rat liver microsomes. Biochemical Pharmacology, 24(17), 1639–1641.
- Schmoldt, A., Benthe, H. F., & Haberland, G. (1975b). Digitoxin metabolism by rat liver microsomes. Biochemical Pharmacology, 24(17), 1639–1641.
- Schmoldt, A., Benthe, H. F., & Haberland, G. (1975c). Digitoxin metabolism by rat liver microsomes. Biochemical Pharmacology, 24(17), 1639–1641.
- Schramm, W., & Roberts, D. F. (1971). The process and effects of mass communication.
- Schumpeter, J. A. (1942). Socialism, capitalism and democracy. Harper and Brothers.

---
REFERENCIAS EXTRA
- Schwella, E. (2014). Inovação no governo e no setor público: desafios e implicações para a liderança. Revista do Serviço Público, 56(3), 259–276.
- Seaden, G., & Manseau, A. (2001). Public policy and construction innovation. Building Research & Information, 29(3), 182–196.
- Shan, P., Song, M., & Ju, X. (2015). Entrepreneurial orientation and performance: Is innovation speed a missing link? Journal of Business Research.
- Silen, W., Machen, T. E., & Forte, J. G. (1975a). Acid-base balance in amphibian gastric mucosa. The American Journal of Physiology, 229(3), 721–730.
- Silen, W., Machen, T. E., & Forte, J. G. (1975b). Acid-base balance in amphibian gastric mucosa. The American Journal of Physiology, 229(3), 721–730.
- Sirianni, C., & Friedland, L. (2001). Civic innovation in America: Community empowerment, public policy, and the movement for civic renewal. Univ of California Press.
- Slemrod, J. (1989). Optimal taxation and optimal tax systems. National Bureau of Economic Research. Recuperado de http://www.nber.org/papers/w3038
- Sørensen, E., & Torfing, J. (2011a). Enhancing collaborative innovation in the public sector. Administration & Society, 0095399711418768.
- Sørensen, E., & Torfing, J. (2011b). Enhancing collaborative innovation in the public sector. Administration & Society, 0095399711418768.
- Spink, P. K. (1989). Reforma Administrativa, modelos e processos. Executivo-FDRH. Porto Alegre, 12(2).
- Steiner, P., & Trylinski, M. H. C. V. (2006). A sociologia econômica. São Paulo: Atlas.
- Sudhir, K., & Talukdar, D. (2015a). Cowles Foundation.
- Sudhir, K., & Talukdar, D. (2015b). Productivity Versus Transparency: Information Technology Adoption in Emerging Markets.
- Sudhir, K., & Talukdar, D. (2015c). The “Peter Pan Syndrome” in Emerging Markets: The Productivity-Transparency Trade-off in IT Adoption. Marketing Science.
- Sundbo, J. (1997). Management of innovation in services. Service Industries Journal, 17(3), 432–455.
- Syadullah, M., & Wibowo, T. (2015). Governance and Tax Revenue in Asean Countries. Journal of Social and Development Sciences (ISSN 2221-1152), 6(2), 76–88.
- Teixeira Filho, C. (2015). A relação entre capacidades de marketing e fontes de inovação no desempenho de serviços públicos.
- Teixeira, I. G. da R., & Calia, R. C. (2013). GESTÃO DA INOVAÇÃO, DESENVOLVIMENTO E DIFUSÃO DE VEÍCULOS HÍBRIDOS E ELÉTRICOS MITIGADORES DA POLUIÇÃO URBANA: UM ESTUDO DE CASO MÚLTIPLO. Review of Administration and Innovation - RAI, 10(2). http://doi.org/10.5773/rai.v10i2.881
- Tether, B. S., & Tajar, A. (2008). Beyond industry–university links: Sourcing knowledge for innovation from consultants, private research organisations and the public science-base. Research Policy, 37(6), 1079–1095.
- TIGRE, P. (2006). Gestão da inovação: a economia da tecnologia no Brasil (Vol. 1). Elsevier Brasil.
- Tödtling, F., & Trippl, M. (2005). One size fits all?: Towards a differentiated regional innovation policy approach. Research policy, 34(8), 1203–1219.
- Toivonen, M., Tuominen, T., & Brax, S. (2007). Innovation process interlinked with the process of service delivery: a management challenge in KIBS. Economies et sociétés, 41(3), 355–384.
- Traub, A., Duskin, B., Rosenberg, H., & Kalmar, E. (1976a). Isolation and properties of the replicase of encephalomyocarditis virus. Journal of Virology, 18(2), 375–382.
- Traub, A., Duskin, B., Rosenberg, H., & Kalmar, E. (1976b). Isolation and properties of the replicase of encephalomyocarditis virus. Journal of Virology, 18(2), 375–382.
- Traub, A., Duskin, B., Rosenberg, H., & Kalmar, E. (1976c). Isolation and properties of the replicase of encephalomyocarditis virus. Journal of Virology, 18(2), 375–382.
- Tushman, M. L. (1997). Winning through innovation. Strategy & Leadership, 25(4), 14–19.
- Tushman, M. L., & O’Reilly III, C. A. (2006). Ambidextrous organizations: Managing evolutionary and revolutionary change. Managing innovation and change, 170.
- Vazquez-Caro, J., & Bird, R. M. (2011). Benchmarking tax administrations in developing countries: A systemic approach.
- Veggeland, N. (2007). Paths of Public Innovation in the Global Age: Lessons from Scandinavia. Edward Elgar Publishing.
- Venosa, R. (1982a). A sociedade estatal e a tecnoburocracia. Revista de Administração de Empresas, 22(1), 62–63.
- Venosa, R. (1982b). A sociedade estatal e a tecnoburocracia. Revista de Administração de Empresas, 22(1), 62–63. http://doi.org/10.1590/S0034-75901982000100011
- Veugelers, R. (2009). The Evaluation of the Finnish National Innovation System-Full Report.
- Vilha, A. M., & Quadros, R. (2012). GESTÃO DA INOVAÇÃO SOB A PERSPECTIVA DO DESENVOLVIMENTO SUSTENTÁVEL: LIÇÕES DAS ESTRATÉGIAS E PRÁTICAS NA INDÚSTRIA DE HIGIENE PESSOAL, PERFUMARIA E COSMÉTICOS. Review of Administration and Innovation - RAI, 9(3). http://doi.org/10.5773/rai.v9i3.593
- Walker, R. M. (2003). Evidence on the Management of Public Services Innovation. Public Money & Management, 23, 93–102.
- Walker, R. M. (2008). An empirical evaluation of innovation types and organizational and environmental characteristics: Towards a configuration framework. Journal of Public Administration Research and Theory, 18(4), 591–615.
- Walker, R. M., Jeanes, E., & Rowlands, R. (2002). Measuring innovation-applying the literature-based innovation output indicator to public services. Public Administration, 80(1), 201–214.
- West, C. (2009). The Taxation of International (non-resident) Sportspersons in South Africa.
- Wiesmann, U. N., DiDonato, S., & Herschkowitz, N. N. (1975a). Effect of chloroquine on cultured fibroblasts: release of lysosomal hydrolases and inhibition of their uptake. Biochemical and Biophysical Research Communications, 66(4), 1338–1343.
- Wiesmann, U. N., DiDonato, S., & Herschkowitz, N. N. (1975b). Effect of chloroquine on cultured fibroblasts: release of lysosomal hydrolases and inhibition of their uptake. Biochemical and Biophysical Research Communications, 66(4), 1338–1343.
- Windrum, P. (2008). Innovation and entrepreneurship in public services. Innovation in public sector services: entrepreneurship, creativity and management, 3–22.
- Windrum, P., & Koch, P. M. (2008). Innovation in public sector services: entrepreneurship, creativity and management. Edward Elgar Publishing.
- Wubben, E. F., Batterink, M., Kolympiris, C., Kemp, R. G., & Omta, O. S. (2015). Profiting from external knowledge: the impact of different external knowledge acquisition strategies on innovation performance. International Journal of Technology Management, 69(2), 139–165.
- Yin, R. K. (2013). Case study research: Design and methods. Sage publications.
- Zaguetto, T. C., & Carneiro, T. C. J. (2011). Inovação tecnológica: análise da publicação científica de 2001 a 2010. Análise–Revista de Administração da PUCRS, 22(1).
- Zahra, S. A., Sapienza, H. J., & Davidsson, P. (2006). Entrepreneurship and dynamic capabilities: a review, model and research agenda*. Journal of Management studies, 43(4), 917–955.
- Zolt, E. M., & Bird, R. M. (2008). Tax policy in emerging countries. Environment and Planning C: Government and Policy, 26, 73–86.
- Zotero | Download. ([s.d.]). Recuperado 28 de outubro de 2015, de https://www.zotero.org/download/